## Slide 1: HF Infrastructure Architecture Framework

## Slide 2: Key Points
What is an Architecture Framework
HF Infrastructure Architecture Method (SAABR)
SAABR Architecture Phases
SAABR Architecture Phases Explained
Requirements Management
Physical Design Template
Benefits of an Architecture Framework
What Next?

## Slide 3: What is an Architecture Framework?
Classic Definition: A set of tools, methods, patterns, and practices to help build different architectures. Best understood what it does for us and how do we use it.
Notes: Classic Definition: A set of tools, methods, and practices to help build different architectures
Best understood what it does for us and how do we use it?

## Slide 4: It helps build prescriptive architectures
It delivers a prescriptive architecture and associated artifacts
Notes: Compare with descriptive architecture

## Slide 5: Provides management of requirements
Business, functional and non-functional requirements are gathered and sanitized and delivered in the form of a final state architecture

## Slide 6: Provides plumbing of building blocks
An architecture includes various building blocks like, servers, applications, networks, security components, non-functional requirements like availability, scalability, recoverability, and patterns etc.

## Slide 7: All of that is done with a lifecycle approach
An Architecture Framework guides how these building blocks are build, retained and evolve

## Slide 8: Architecture Development Method
An Architecture Development Method is the main component of an Architecture Framework which provides mechanisms to build an architecture

## Slide 9: Architecture Building Blocks
Two Types:
Architecture Building Blocks - ABB
Solution Building Blocks - SBB
Notes: Type of server? x86, RISC/ISA?

## Slide 10
An organization needs an organization specific Architecture Framework & Architecture Development Method to guide its architecture

## Slide 11: SAABR - Healthfirst Infrastructure Architecture Development Method
Comprised of four phases
  S – Statement
  A – Architecture
  AB – Agile Build
  R – Rollout
Notes: Phases are discussed from slides 15 onwards

## Slide 12: TOGAF ADM
HF Infrastructure Architecture Development Method is derived from TOGAF which is one of the major architecture frameworks. Architecture Development Method (ADM) is the main component of TOGAF which provides mechanisms to build an architecture
Notes: 9 phases

## Slide 13: SAABR
Four phases are given the moniker SAABR (Read as Saber)
SAABR stands for:
  S – Statement
  A – Architecture
  AB – Agile Build
  R – Rollout

## Slide 14: SAABR Architecture Cycle
Notes: Requirements Management is not a phase. it is discussed in a separate slide

## Slide 15: Premise of four phase approach
Know before design
Design before build
Build according to the design
Deploy business aligned infrastructure

## Slide 16: SAABR Architecture Phases
Statement
High level project definition and requirements
Architecture
Gather requirements and build an Architecture design
Agile Build
    Produce compute and storage layout and deliver physical or virtual capacity. Work on other requirements in parallel while provisioning
Roll out
    Roll out the environment to end user
Notes: S – Statement, A – Architecture, AB – Agile Build, R – Roll out

## Slide 17: SAABR Architecture Phases
What SAABR is all about?
What are the objectives of each SAABR phase?
What are the key inputs and outputs produced during each phase?
Notes: What we do during each phase and how each phase feeds to following phase

## Slide 18: Objective of SAABR Phases
SAABR cycle produces an end state architecture using an iterative four phase process. Requirements are discovered and consumed during phases. SAABR is applied iteratively throughout the entire process, between phases, and within them.
Notes: Core Objective: Discover requirements, sanitize, agree on requirements, consume requirements. Each phase is an iteration of a different Requirements Management phase
Requirements cycle:
Discovery
Sanitization
Agreement
Consumption

## Slide 19: SAABR Phases
Next few slides explain each SAABR phase

## Slide 20: Statement Phase
  Project sponsor will open a Demand Request and provide a brief description of the project
Notes: Need a repository system or a Request System which will track progress and changes, keep all the artifacts, and to upload and download required documents

## Slide 21: Architecture Phase
  This is the architecture development phase. This phase will consume inputs from the S-Statement phase and produce outputs for the Build phase.

## Slide 22: Agile Build Phase
      Ordered “Build Design Packages” are produced in parallel and delivered in the form of a Continuous Build Stream
Notes: BDP or Build Design Package is a similar concept like ITIL SDP – Service Design Package. TOGAF has work packages which is to divide deployment work in smaller deployment activities

## Slide 23
Agile Build Phase will produce several Build Design Packages (BDP’s) in parallel
BDP1
BDP 2
BDP 3

## Slide 24: Continuous Build Stream Agile Build Phase
Continuous Build Stream
BDP 1
BDP 2
BDP 3
Notes: Build Requirements will be gathered and packaged
Derived from TOGAF work packages and ITIL Service Design Packages

## Slide 25: Rollout
Architecture is now available for end user use. This phase may include UAT and user simulation.

## Slide 26: Requirements Management
Requirements Management applies to all phases of SAABR cycle. Requirements Management is a dynamic process identifying requirements throughout SAABR cycle and stores them in a repository system (SNOW? SharePoint?, Other?). These requirements evolve from ABB to SBB and are produced and consumed through out SAABR cycle.

## Slide 27: Physical Design Template
It is a diagrammatical representation of the physical design of an infrastructure architecture depicting physical artifacts like servers, storage, networking components, and software components
A Visio design template will be presented

## Slide 28: Benefits of an Infrastructure Framework
Efficiency
Visibility
Agility
Controllability
Notes: Reference TOGAF v 9.0

## Slide 29: Efficiency
Technology and processes are standardized
Stream lined buying because of information availability
Easier upgrade and exchange of system components
Repeatable artifacts
Notes: How efficiency is achieved

## Slide 30: Visibility
Situational awareness, able to see blind spots, large radar crossection
Notes: What is Visibility
Benefits of Visibility

## Slide 31: Visibility
IT Leadership know what’s going on!
Stake holders; IT Leadership and business owners have a better visibility of technology landscape  Helps in decision making

## Slide 32: Visibility
Business and capabilities shared across organization because of Infrastructure knowledge
Lower software development, support, and maintenance costs because knowledge of existing systems helps in reusability and to avoid building duplicate systems

## Slide 33: Agility
Standardization reduces defects
Availability of a catalogue of standard organization-wide product portfolio like physical bundles, virtual shirt sizes, and COTS eliminate guess work
IT is able to respond rapidly

## Slide 34: Controllability
Architecture cycle provides several toll gates to check what is going into the datacenter helping IT leadership to control spending

## Slide 35: Benefits of an Infrastructure Framework
All of that help reduce cost and improve efficiencies across IT operations

## Slide 36: What Next
Develop Infrastructure Architecture Principles
Virtualize where possible
Use of SAN storage (for physicals)
Tier-1 and Tier-2 applications should have a DR environment (Discuss)
Notes: Virtualize where possible, otherwise ask for business justification. Get current, historical or expected performance data to validate compute requirements.
Need to properly size virtual or physical compute capacity.

## Slide 37: What Next
Incorporate an exception process in certain situations
Incorporate a governance process to stop an architecture project if it does not meet business goals